Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30-09-2026 |
| --- | --- |
| Team ID | SWTID-2026-4426 |
| Project Name | AI-Augmented Backend Development AI FitTrack API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register with my name, email and password so that my workout data is stored under my own account. | 5 | High | Harish TD |
| Sprint-1 | Login | USN-2 | As a user, I can log in with my email and password and receive a JWT token to access protected APIs. | 5 | High | John Paul A |
| Sprint-1 | Profile | USN-3 | As an authenticated user, I can view my profile (id, name, email). | 3 | Medium | Karthick D |
| Sprint-1 | Project Setup & Database | USN-13 | As a developer, I can set up the Node.js/Express MVC project and connect MongoDB through Mongoose with User and Workout schemas. | 5 | High | Karthick Raja S |
| Sprint-1 | Security | USN-14 | As a developer, I can hash passwords with bcrypt.js and protect routes with JWT authentication middleware. | 2 | High | Harish TD |
| Sprint-2 | Workout Management | USN-4 | As a user, I can add a workout (name, category, duration, calories burned, date). | 4 | High | John Paul A |
| Sprint-2 | Workout Management | USN-5 | As a user, I can view all my workouts. | 3 | High | Karthick D |
| Sprint-2 | Workout Management | USN-6 | As a user, I can retrieve a single workout by its ID. | 3 | Medium | Karthick Raja S |
| Sprint-2 | Workout Management | USN-7 | As a user, I can update a workout record. | 3 | Medium | Karthick D |
| Sprint-2 | Workout Management | USN-8 | As a user, I can delete a workout record. | 3 | Medium | Karthick Raja S |
| Sprint-2 | Workout Search | USN-9 | As a user, I can search my workouts by name, category or date. | 4 | Medium | Karthick D |
| Sprint-3 | AI Integration | USN-15 | As a developer, I can build a Gemini service layer that prepares prompts and formats AI responses. | 5 | High | Harish TD |
| Sprint-3 | AI Recommendation | USN-10 | As a user, I can submit my age, fitness goal and experience level to get a personalised workout recommendation. | 5 | High | John Paul A |
| Sprint-3 | AI Insights | USN-11 | As a user, I can submit total workouts, average duration and calories burned to get AI fitness insights. | 5 | High | Karthick D |
| Sprint-3 | AI Reliability | USN-16 | As a developer, I can add retry and automatic fallback to a secondary Gemini model when the primary model is unavailable. | 5 | Medium | Karthick Raja S |
| Sprint-4 | Error Handling | USN-12 | As a user, I receive clear JSON error messages for invalid credentials, missing tokens and validation errors. | 5 | High | Harish TD |
| Sprint-4 | API Testing | USN-17 | As a tester, I can verify all authentication, workout and AI endpoints using Postman / Thunder Client. | 5 | High | Harish TD |
| Sprint-4 | Documentation | USN-18 | As a team, we document the architecture, setup, schemas and API test results. | 5 | Medium | Karthick Raja S |
| Sprint-4 | Demo & Delivery | USN-19 | As a team, we record the demo and API testing videos and publish the code to GitHub. | 5 | Medium | John Paul A |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 4 Days | 15 Sep 2026 | 18 Sep 2026 | 20 | 18 Sep 2026 |
| Sprint-2 | 20 | 4 Days | 19 Sep 2026 | 22 Sep 2026 | 20 | 22 Sep 2026 |
| Sprint-3 | 20 | 4 Days | 23 Sep 2026 | 26 Sep 2026 | 20 | 26 Sep 2026 |
| Sprint-4 | 20 | 4 Days | 27 Sep 2026 | 30 Sep 2026 | 20 | 30 Sep 2026 |

Velocity:

For AI FitTrack, the sprint duration is 4 days and the team velocity is 20 story points per sprint. Average velocity (AV) per iteration unit (story points per day) = Velocity / Sprint Duration = 20 / 4 = 5 story points per day.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

References:

AI FitTrack API - project source code (GitHub): https://github.com/ksuriyamsdgk-max/Ai-Augmented-Backend-Development-AI-FitTrack-API

Express.js - Routing guide: https://expressjs.com/en/guide/routing

Postman - Quick start for sending and testing API requests: https://learning.postman.com/docs/getting-started/quick-start

Sample Node.js/Express REST API with JWT, bcrypt and MongoDB (GitHub): https://github.com/lmnance2/Node-Express-Tutorial

MVC with Node.js, Express and Mongoose (GitHub lab): https://github.com/unminnn/0-mvc_intro